==============================

COMMUNITY BOARD 8 MANHATTAN

==============================

Cruz/Tully is scheduling a crane lift for tomorrow, Tuesday, August 23, 2011

for the installation of two (2) rebar cages for the slurry wall for the

Second Ave Subway.  Slurry Wall Panel W14 will be installed which is located

along the west side of Second Ave between 95th Street and 96th Street.

We will confirm this work Tuesday morning.

-----------------------------

Community Board 8 Manhattan

505 Park Avenue, Suite 620

New York, NY 10022-9326

United States

212-758-4340

info@cb8m.com