==============================

COMMUNITY BOARD 8 MANHATTAN

==============================

Due to activities at the United Nations this week, the notice sent last week regarding upcoming work associated with the E. 78thStreet Pedestrian Bridge has been revised. This scheduled work to prepare for the placement of the new bridge will start instead on September 26 and occur each night between 10:00 p.m. and 6 a.m.  until Saturday morning, October 1 at 6:00 a.m.

The nightly closure schedules will follow the same timeframe as the earlier notice:

The new bridge is still scheduled for placement the weekend of October 15 – 16.

Questions regarding this NYCDOT project may be addressed to the Community Liaison, Deborah Howes at 347-834-7455 orE78thStreetPedestrianBridge@gmail.com.

You may also call 311. Please be prepared to give your name, your borough, and the project number HBMC029R to be correctly routed to the project management team.

-----------------------------

Community Board 8 Manhattan

505 Park Avenue, Suite 620

New York, NY 10022-9326

United States

212-758-4340

info@cb8m.com