2nd Avenue Subway Construction Look Ahead

| location East and West Shaft Site | description OF WORK | duration MAY 11 may 24 |
| --- | --- | --- |
| Work between 69th and 70th Streets | EAST SIDE Excavate and install support of excavation for relocation of water and electric utilities. | Monday thru Saturday |
| Work between 70th and 71st Streets . | WEST SIDE New traffic pattern established | Monday thru Saturday |
| Work between 71st and 72nd Streets | EAST SIDE Excavate and install support of excavation for relocation electric utilities. . | Monday thru Saturday |
| Work between 72nd and 73rd Streets. | EAST SIDE Excavate and install support of excavation for relocation electric utilities. Installing new gas main . | Monday thru Saturday |

#### SAS Work Hours: **

#### 7:00 am to 10:00 pm, Monday through Friday

#### 10:00 am to 6:00 pm on Saturday

#### **BE ADVISED:  Con Ed, Empire City Subway and Verizon may be performing cable and gas line work outside regular SAS construction Hours. Some of this work will take place on 2nd Ave between 68th and 74th Streets will be intermittently carried out in support of the Second Avenue Subway

If you have additional questions, please contact Claudia Wilson at (212) 792-9716 from 9:00AM to 5:00PM Monday through Friday, or contact the 2nd Avenue Subway Hotline 24 hours/7 days a week at (646)252-2670.	                               	TRAFFIC UPDATE 68th Street to 74th Street

Four lanes of traffic have been  moved to the WEST SIDE of Second Avenue                                                                                                                    Work zone will be set up on the EAST SIDE of Second Ave                                            The EAST SIDE work zone will be approximately 40 FOOT wide, plus 7’ sidewalk    No Standing at anytime on the EAST  SIDE of Second Ave                                                 No Standing on the WEST SIDE 7AM-10AM and 4PM-7PM Monday-Friday                   No Standing on WEST SIDE 10 AM-4PM, EXCEPT trucks loading and unloading                                                                                                                                             Parking ALLOWED on WEST SIDE 7PM-7AM Weekdays and all day Saturday and Sunday                                                                                                                                No Parking Anytime on 72nd and 73rd Streets